Meeting Outcomes with Claire

1. Metal Samples

The Paris design team has clarified that three different coating finishes may be same but they are Diff. codes based on nature of the metal. Which does not align with VE. So -

Agreed action:

- We will work with China team based on the client reference images.

- Guide Ask China to begin developing the first samples based on the visual references provided.

2. Fit-Out Drawings

The fit-out drawings must be updated before the scope can be floated further

Agreed action:

- Proceed with Ariel for the required drawing updates.

- Copy Resti on the email so he remains informed of the work being carried out.

3. Sample Presentation and Delivery

The sample presentation and delivery method must be aligned our internal guide liness. Begin communication with Khamille regarding the presentation and delivery of the samples. Use the guidance and information from Khamille to prepare a complete sample presentation for H&T.

4. Compliance Documents

Compliance documentation is required for the materials and products included in our scope.

Agreed action:

- Begin communication with Abdul Latif and request the applicable compliance sheets and certificates.

- The request should cover, where relevant:

  - Hardware

  - Bathroom fittings

  - Electrical items

  - Stone anti-slip certification

  - Foam

  - Any other regulated or specified materials

- Share the Hyatt reference sheet found online and confirm whether any additional documents or formats are required.

5. BOQ Calculations and Scope Alignment

The BOQ quantities and calculations need to be verified internally, particularly where there are gaps between the drawings, BOQ, and project deliverables.

Agreed action:

- Ask Resti to assist with rechecking the measurements and quantities for the stone arches.

- Clearly communicate both:

  - The identified gaps in the existing scope

  - The changes made to the scope since project kick-off

- Maintain a transparent approach so all stakeholders remain aligned on what is included, excluded, or revised before room delivery.

6. Substructure Information

Substructure information is critical for the fit-out drawings, BOQ, supplier scope, and sample development.

Agreed action:

- Ask the site team to confirm what substructure work or information has already been prepared.

- Start communication with H&T regarding the fit-out scope as soon as possible.

- Inform H&T of the information currently available and request any additional requirements or clarifications from their side immediately.

- Share the available details with H&T once the site team’s input has been received.

7. Planning for 31 August–1 September Site Visit

Planning is required for the activities scheduled for 31 August and 1 September.

Agreed action:

- Start communication with H&T regarding the planned dates.

- Prepare and circulate an agenda covering:

  - Objectives

  - Required attendees

  - Sample review

  - Site activities

  - Deliverables

  - Responsibilities

  - Timings

- Ask Abdul Latif / Adil to guide us with

  - Site-access permits

  - Accommodation

  - Site location and Google Maps link

8. K5M - FFE - SHD01

A dedicated review is required to determine the next steps for SHD01.

Agreed action:

- Schedule the SHD01 meeting for 5 August at 10:30 a.m.

- Ensure all consolidated feedback is ready before the meeting.

- Prepare and circulate the latest drawings for review.

- Use the meeting to confirm the required revisions, responsibilities, and next steps.