MINUTES OF MEETING (MOM)

Project: K5M / KM05-101
Date: 29 July 2026
Attendees: Shagun, Claire

1. BOQ Scope Clarification

- Discussed scope differences in BOQ across FF&E and fit-out

- Action: Meeting scheduled for Monday with all stakeholders to align on scope and path forward

- Note: No scope additions for fit-out will be actioned until clarification is finalized

2. Client Sample Request – Fitted Sofa

- Client has requested seating sample for fitted sofa (fit-out scope)

- Action: Add to fabrication schedule and arrange sample accordingly

3. Sample Development & Presentation

- Concurrent with H&T sample development, need to plan presentation approach for sample review

- Action Owner: Shagun – Follow up with Khamille next week to discuss sample presentation format and timeline

- Priority: High – ensure this does not slip

4. H&T Information Requests

- Approach: Stop sequential task-by-task requests

- Action: Compile all open tasks and send H&T all requests in consolidated emails (vs. individual requests)

- Due: 30 July

5. Lighting Designer Coordination

- New lighting designer engaged; has requested project information

- Action Owner: Shagun – Send applicable WDCO information to lighting designer today (30 July)

- Action Owner: Shagun – Send consolidated H&T emails today (30 July)

6. Glass Sample Follow-up – GL 3A

- Action Owner: Shagun – Follow up with Victoire on glass sample GL 3A for better specification clarity